Subject: POT Matchmaker — Weekly Update (March 20)

Hey everyone,

Sending you my weekly overview below:

Key results: - Production live at https://meet.proofoftalk.io - Supabase database fully synced (38 attendees, 129 matches, all AI data) - 1000minds sector verticals implemented — 38/38 attendees auto-classified - Complimentary/voucher tickets now included in pipeline (Jessica’s request)

Progress on last week’s priorities: - Fix critical issues from testing feedback — done (503 on Netlify resolved, trailing-slash redirect fix) - Production decision: Blue or Green — done (Green confirmed) - Production deployment to meet.proofoftalk.io — done (live on Netlify + green EC2 backend) - Soft launch to first 50 attendees — pending (need more attendees in Extasy before launch wave)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

## What shipped this week

- Production domain: https://meet.proofoftalk.io — Netlify frontend proxying /api/* to green EC2 (3.239.218.239)

- Complimentary tickets: added REDEEMED status alongside PAID; pipeline now pulls all valid Extasy orders (paid + comp/voucher)

- Supabase fully synced: tables created, 38 attendees + 129 matches + all AI data mirrored from RDS — ready for migration cutover

- 1000minds vertical_tags: GPT-4o classifies every attendee into 11 sector verticals (e.g. investment_and_capital_markets, infrastructure_and_scaling, tokenisation_of_finance); all 38/38 classified

- 503 fix: root cause was FastAPI trailing-slash redirect producing a localhost URL that Netlify couldn’t follow; fixed by removing trailing slash from route definitions

- OpenAI API key: replaced on EC2, enrichment pipeline fully functional again (no more 429 errors)

## By the numbers

| Metric | Last Week | This Week | Change |
| --- | --- | --- | --- |
| Attendees | 34 | 38 | +4 |
| Matches | 121 | 129 | +8 |
| Enrichment coverage | 100% | 100% | — |
| Avg match score | 0.69 | 0.69 | — |
| Verticals classified | — | 38/38 | new |
| Supabase sync | Not started | Complete | new |

Vertical distribution (9 of 11 verticals represented):

| Vertical | Count |
| --- | --- |
| Investment & Capital Markets | 27 |
| Infrastructure & Scaling | 25 |
| Tokenisation of Finance | 13 |
| Ecosystem & Foundations | 12 |
| Decentralized Finance | 12 |
| AI, DePIN & Frontier Tech | 10 |
| Decentralized AI | 7 |
| Policy, Regulation & Macro | 5 |
| Culture, Media & Gaming | 1 |

## Feedback needed

- Does the vertical classification look right? (can share per-attendee breakdown)

- Chiara: can you confirm 24 valid orders in Runa/Extasy?

- Should vertical_tags be visible to attendees in the UI, or organiser-only?

- Priority call: integrate verticals into matching algorithm, or focus on attendee onboarding flow?

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Focus for next week: - Confirm attendee count with Chiara (24 valid orders?) - Integrate vertical_tags into matching pipeline (cross-vertical matches score higher) - Display vertical_tags in frontend match cards - Automate daily Extasy → Supabase sync - Activate SES email (sender verification in AWS console)

Wins Worth Celebrating: - meet.proofoftalk.io is LIVE - Supabase migration complete (full data mirror) - 1000minds vertical taxonomy implemented — 38/38 classified - Complimentary tickets flowing through pipeline - OpenAI API working on EC2

— Kanyuchi