DATA COMPLETENESS GAP ANALYSIS Extasy API vs Matching Engine Requirements POT Matchmaker · XVentures Labs · Proof of Talk 2026

| PROJECT POT Matchmaker | AUTHOR Kanyuchi | DATE March 2026 |
| --- | --- | --- |

# 1. Context

We have 15 confirmed PAID attendees from the Extasy ticketing API. The question is whether this data is sufficient to power the POT Matchmaker AI engine. The answer is: it covers identity only — approximately 15% of what the engine actually needs. This document maps the gaps and defines a 3-layer strategy to close them before the event.

| 15 Confirmed PAID attendees | ~15% Data coverage from Extasy alone | 3 layers Gap closure strategy | June 2–3 Louvre Palace Paris |
| --- | --- | --- | --- |

# 2. What Extasy Provides (Per Attendee)

The table below shows every field available from the Extasy ticketing API and its quality for matching purposes.

| Field | Available | Quality | Notes |
| --- | --- | --- | --- |
| name | ✓ Yes | Good | First + last from registration |
| email | ✓ Yes | Good | Enables all downstream enrichment |
| phone_number | ✓ Yes | Good | Useful for direct contact |
| ticket_type | ✓ Yes | Good | Maps to vip / delegate / speaker / sponsor |
| city / country | ✓ Yes | Good | ISO3 country code + city name |
| bought_date | ✓ Yes | Good | Useful for prioritisation |
| company | ⚠ Partial | Weak | Inferred from email domain only (e.g. @kraken.com → Kraken) |
| title | ✗ No | — | Not in API — must be enriched or self-reported |
| interests | ✗ No | — | Not in API — core input to embedding |
| goals | ✗ No | — | Not in API — highest signal field for matching |
| seeking / not_looking | ✗ No | — | Not in API — used for hard filter in Stage 2 |
| preferred_geographies | ✗ No | — | Not in API — optional hard filter |
| deal_stage | ✗ No | — | Not in API — critical for deal-ready matching |
| linkedin_url | ✗ No | — | Not in API — unlocks LinkedIn enrichment via Proxycurl |
| twitter_handle | ✗ No | — | Not in API — unlocks real-time activity enrichment |

# 3. What the Matching Engine Actually Needs

## 3.1 Hard Requirements

The engine cannot generate quality matches without all four of the following:

| Field | Purpose |
| --- | --- |
| embedding | 1536-dim vector — generated from composite profile text via OpenAI text-embedding-3-small |
| ai_summary | GPT-4o generated — 2–3 sentence professional summary, key input to composite text |
| intent_tags | GPT-4o classified — used as hard filter in Stage 2 candidate retrieval |
| ticket_type | Used for eligibility filtering — Extasy provides this ✓ |

## 3.2 Composite Text Inputs (fed to OpenAI for embedding)

The richer these fields are, the better the match quality. They are concatenated into a single text blob and embedded as a 1536-dim vector:

| Composite field | Source & gap |
| --- | --- |
| name, title, company | Extasy has name only — title and company are absent or inferred |
| interests, goals | Completely absent from Extasy — highest signal inputs for matching |
| ai_summary | Generated by GPT-4o after other fields are populated |
| linkedin_summary | From Proxycurl enrichment — requires PROXYCURL_API_KEY |
| company_description | From website scraping — no API key needed, uses email domain as URL |
| recent_activity | From Twitter/X enrichment — requires TWITTER_BEARER_TOKEN |
| funding_info | From Crunchbase scraping — no API key needed for basic data |

# 4. Gap Closure Strategy — 3-Layer Approach

## Layer 1 — Email-Domain Enrichment (immediate, no API keys needed)

- Infer company name and website URL from email domain. Already implemented in the ingest script.

- Examples from current 15 confirmed attendees:

- kaushik.sthankiya@kraken.com → Kraken (crypto exchange) · https://kraken.com

- nmehta@clearstreet.io → Clear Street (prime brokerage) · https://clearstreet.io

- robin.s@kucoin.com → KuCoin (crypto exchange) · https://kucoin.com

- laurence@theqrl.org → QRL (quantum-resistant blockchain) · https://theqrl.org

- dariia.p@eternax.ai → Eternax (AI/Web3) · https://eternax.ai

- Outcome: company_website field populated → enables Layer 2 website scraping.

## Layer 2 — Enrichment Pipeline (runs post-ingestion)

- Company website scraping (no API key needed) — uses httpx + BeautifulSoup:

- Extracts: company description, sector, product positioning from meta tags and body text.

- LinkedIn via Proxycurl (requires PROXYCURL_API_KEY):

- Extracts: title, career history, headline, skills, linkedin_summary.

- Twitter/X API (requires TWITTER_BEARER_TOKEN):

- Extracts: recent_activity, positioning, informal interests.

- Crunchbase scraping (no API key needed for basic data):

- Extracts: funding rounds, total raised, investor names, sector categories.

Run command: python scripts/enrich_and_embed.py

## Layer 3 — Attendee Onboarding Form (highest signal — now built)

A lightweight post-purchase form sent to confirmed attendees at /onboarding. This is the strategy used by Brella and other tier-1 event matchmakers. Without this layer, the engine falls back entirely on enrichment inference.

- title + company (confirm or correct the inferred values)

- goals — 'What do you want to achieve at POT 2026?'

- interests — select from a curated taxonomy (15 topics)

- deal_stage — are you raising, deploying, building?

- seeking — who do you want to meet?

- linkedin_url (optional — triggers Proxycurl enrichment)

# 5. Expected Match Quality by Data Layer

The table below shows expected match quality at each enrichment stage:

| Data State | Composite Text Quality | Match Quality | Verdict |
| --- | --- | --- | --- |
| Extasy only (no enrichment) | Name: X, Ticket Type: vip — almost nothing | Very low — essentially random within tier | ✗ Not viable |
| + Website scraping (no API keys) | Adds company description, sector, rough positioning | Sector-level accurate but not deal-ready | ⚠ Functional but shallow |
| + LinkedIn enrichment (Proxycurl) | Adds title, career history, professional positioning | Good — intent tags become meaningful | ✓ Production ready |
| + Onboarding form (all layers) | Full composite profile — equivalent to seed profiles | Best — matches on par with the demo | ✓✓ Optimal |

# 6. Recommended Implementation Plan

| # | Step | Detail | Status |
| --- | --- | --- | --- |
| 1 | Run schema migration in Supabase | File: backend/scripts/supabase_setup.sql Run once in Supabase SQL editor | Blocked on DB credentials |
| 2 | Run Extasy ingestion | python scripts/ingest_extasy.py Result: 15 attendees in Supabase with identity + company_website fields | Ready |
| 3 | Run website scraping enrichment | python scripts/enrich_and_embed.py --scrape-only Result: company_description added to enriched_profile | Ready (no API key needed) |
| 4 | Run AI summary + intent + embedding | python scripts/enrich_and_embed.py Result: ai_summary, intent_tags, embedding, deal_readiness_score populated | Needs OPENAI_API_KEY |
| 5 | Generate matches | POST /api/matches/generate-all via admin dashboard Result: match pairs with scores + GPT-4o explanations | Ready after Step 4 |
| 6 | Proxycurl LinkedIn enrichment (optional) | Set PROXYCURL_API_KEY in .env, re-run enrich_and_embed.py --force Result: title, career history, linkedin_summary added | Optional — API key needed |
| 7 | Attendee onboarding form (live) | Send /onboarding link to all 15 confirmed attendees Auth: Extasy ticket code from confirmation email Collects: title, company, goals, interests, deal_stage, seeking, linkedin_url | Live — highest priority |

# 7. Critical Files

| File | Purpose |
| --- | --- |
| backend/app/services/matching.py | 3-stage matching pipeline (Embed → Retrieve → Rank & Explain) |
| backend/app/services/enrichment.py | Multi-source enrichment (LinkedIn, Twitter, website scraping, Crunchbase) |
| backend/app/services/embeddings.py | Composite text builder + OpenAI embedding + AI summary + intent classifier |
| backend/app/models/attendee.py | Full field definitions for Attendee and Match SQLAlchemy models |
| backend/data/seed_profiles.json | Reference for what a complete profile looks like (5 demo attendees) |
| backend/scripts/ingest_extasy.py | Extasy API → Supabase ingestion script (sets company_website from email domain) |
| backend/scripts/enrich_and_embed.py | Standalone batch enrichment + embedding script (no FastAPI server needed) |
| backend/scripts/supabase_setup.sql | Schema migration — run once in Supabase SQL editor |
| frontend/src/pages/Onboarding.tsx | 3-step post-purchase attendee onboarding form (/onboarding route) |

# 8. Verification Checklist

After Steps 2–5 are complete, confirm via these API calls:

| Endpoint | Expected result |
| --- | --- |
| GET /api/attendees | Returns 15 real attendees from Supabase (not seed data) |
| GET /api/attendees/{id} | enriched_profile.company_description is populated for most attendees |
| GET /api/attendees/{id} | ai_summary, intent_tags, deal_readiness_score are non-null |
| GET /api/matches/{attendee_id} | Match pairs returned with GPT-4o explanations and overall_score > 0.60 |
| GET /api/dashboard/stats | Dashboard shows real attendee counts and enrichment coverage % |

POT Matchmaker  ·  XVentures Labs Internal Entrepreneur  ·  Level 3 Submission  ·  Proof of Talk 2026