PROOF OF TALK 2026

POT Matchmaker — Weekly Update

Week of March 24–28, 2026 · Prepared by Kanyuchi

Hey everyone,

Sending you my weekly overview below:

## Key Results

- All 5 brainstorm Quick Wins shipped (Intent Matching, QR Code, Directory, Investor Heatmap, Warm-Up Threads)

- Magic link access live — attendees see matches with 1 click, no login

- "Who do you want to meet?" field implemented — Z's product direction wired into matching

- Architecture doc + cost analysis delivered (€0.39/attendee at 2,500 scale)

## Progress on Last Week’s Priorities

- Magic link (no-login access) — done

- Architecture/scale documentation — done

- Cost analysis — done

- Scale test to 50 profiles — pending

- SES production access — blocked

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# What Shipped This Week

## Magic Link & Email

- Magic link access: every attendee gets a unique /m/: token URL — 1-click read-only match dashboard, no login required

- QR code in email: match intro emails include scannable QR code (CID attachment) linking to magic link

- Email copy updated: "Our Matchmaker has matched you" (was "The AI has matched you")

- SES verification emails sent to Mona, Nupur, Hamid, Victor, Z

## Brainstorm Quick Wins (All 5 Shipped)

- Investor Heatmap: capital activity by sector on dashboard — who’s deploying capital, deal-making

- QR Business Card: scannable QR on Profile page linking to magic link; copy + save as PNG

- Pre-Event Warm-Up Threads: 11 sector-based discussion threads with live polling

## Z’s Product Direction (Implemented)

- "Who do you want to meet?": new target companies’ field on Profile + magic link enrichment card

- Magic link profile enrichment: update Twitter + targets without logging in

- Matching integration: target companies fed into embeddings + GPT-4o with highest priority

## UX Polish

- Auth-aware home page: logged-in users see relevant CTAs

- Feature cards copy rewrite: removed technical jargon, now attendee-facing

- Social links on match cards: LinkedIn, Twitter, website icons

- Twitter URL fix: handles full URLs (x.com/handle) not just @handle

- Mutual match nav badge: orange county when someone accepted you

- ML feedback loop: GPT-4o receives prior decline reasons as negative examples

- Match card feedback: thumbs up/down for lightweight quality signals

# By the Numbers

| Metric | Last Week | This Week | Change |
| --- | --- | --- | --- |
| Attendees | 38 | 41 | +3 |
| Matches | 129 | 140 | +11 |
| Enrichment Coverage | 100% | 100% | — |
| Avg Match Score | 0.69 | 0.70 | +0.01 |
| Matches Above 0.75 | — | 36 | tracked |
| Brainstorm Quick Wins | 2/5 | 5/5 | +3 |
| OKR Definition of Done | 4/6 | 5/6 | +1 |

## OKR Scorecard (Week 2)

| # | Requirement | Status |
| --- | --- | --- |
| 1 | Registration → auto-enrichment → structured profile | Done |
| 2 | 50+ profiles, ≥3 matches each with explanations | 41 profiles |
| 3 | Unique link, mobile-responsive, no login | Done |
| 4 | Match email with dashboard link | Done (sandbox) |
| 5 | Architecture doc for 2,500 scale | Done |
| 6 | Cost per attendee < €0.50 | Done (€0.39) |

# Feedback Needed

- Email provider: Victor approved new company AWS account — when is it ready so I can set up SES?

- Chiara: status on attendee data for the 50-profile scale test?

- Brainstorm next tier: all Quick Wins shipped — which Core Features to prioritize? (AI Meeting Prep, Session Matching, Lunch Algorithm, Sponsor Analytics)

- Z’s vision: AI-inferred customer matching + company similarity — start building, or email delivery first?

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# Focus for Next Week

- Set up SES on new company AWS account + verify proofoftalk.io domain

- Full end-to-end journey test with team (magic link → accept → mutual match → chat → schedule)

- Begin AI-inferred customer matching (Z’s vision) or next Core Feature

# Wins Worth Celebrating

- All 5 brainstorm Quick Wins shipped in one week

- Magic link access live — true zero-friction attendee experience

- Z’s "who do you want to meet?" vision built and wired into matching

- Architecture + cost docs delivered — system scales to 2,500 at €0.39/person

- QR code renders in email — scan to see your matches from your phone

- ML feedback loop closed — the engine learns from declines

- Complete customer journey mapped (Mermaid diagram)

— Kanyuchi