# Session Log

POT Matchmaker — Development History (2026-03-07 → 2026-03-22)

## 2026-03-07 — Initial scaffold: FastAPI backend + React frontend

- Created backend/ with FastAPI, SQLAlchemy async, Alembic, pgvector

- Created frontend/ with React 18, TypeScript, Vite, Tailwind CSS

- Set up AWS RDS PostgreSQL with pgvector extension

- Seeded 5 fictional attendee profiles from the XVentures case study

## 2026-03-07 — 3-stage AI matching pipeline

- Built matching.py: Embed → Retrieve → Rank & Explain

- OpenAI text-embedding-3-small for embeddings (1536-dim), pgvector cosine distance for retrieval

- GPT-4o re-ranking for complementarity, deal-readiness, non-obvious connections

## 2026-03-08 — Role-based UI + in-app messaging

- Attendees page gated to admin role; attendees see only their own matches

- Threaded in-app messages for mutual matches

- "Your Schedule" timeline showing booked meetings

## 2026-03-09 — Fixes: messaging empty state, URL validation, mobile

- Fixed messages empty state; URL validation with auto https:// prepend

- Mobile pass: 44px touch targets, responsive grid layouts

## 2026-03-10 — Iter-13: intro messages, Extasy sync, POT brand

- Intro message auto-send on match accept; Extasy daily sync; daily match refresh cron 02:00 UTC

- POT brand design: #E76315 orange, dark theme, heading font

- Meeting scheduler: slot picker for June 2–3, ICS download

## 2026-03-11 — Extasy live pipeline: 16 real attendees ingested

- Created pipeline_live.py: fetches Extasy paid attendees → REST → enrichment → matching

- 16 real attendees loaded into RDS (23 total including 7 seed profiles)

## 2026-03-16 — Feedback sprint: action model, email, shortlist, registration

- "I'd like to meet" dominant CTA; "Maybe later" as text link

- Bookmark/save per match card; All/Saved filter; localStorage

- Collapsed registration: 9 fields / 3 steps → 4 fields / 1 step

- AWS SES email service: new matches, mutual match, meeting confirmation

- Deployed to green EC2; 34/34 enrichment, 121 matches at avg 0.69

## 2026-03-17 — Netlify production domain + 503 fix

- Frontend live at https://meet.proofoftalk.io via Netlify

- Fixed 503: FastAPI trailing-slash redirect → changed route patterns

- 1000minds taxonomy alignment docs: integration proposal, mapping table, gap analysis prepared for Jes

## 2026-03-19 — 1000minds vertical_tags + Supabase sync

- Defined 11 vertical_tags aligned with Jes's 1000 Minds taxonomy (expanded from original 6)

- GPT-4o classified all 38 attendees into 1–3 verticals; 9/11 verticals represented

- Full RDS → Supabase sync: 38 attendees, 129 matches, all enrichment data

- Included complimentary (REDEEMED) tickets in Extasy pipeline

## 2026-03-20 — Matching engine: vertical_tags in pipeline + concierge

- vertical_tags + intent_tags added to embedding composite text

- COMPLEMENTARY_VERTICALS map: 11 verticals with cross-sector affinities

- vertical_tags in GPT-4o ranking prompt (target + candidate descriptions), cross-sector instruction

- Deterministic reranking: +0.04 complementary sector boost, +0.02 same-sector boost

- AI Concierge: vertical_tags in context, sector filter, markdown rendering via react-markdown

- Re-embedded all 38 attendees; re-matched: 129→140 matches, avg 0.69→0.70, 36 above 0.75

- Supabase synced: 140 matches via REST API

- Progress report iter-14: overall 79%→84%

## 2026-03-21 — Password reset + concierge overhaul + XVentures deploy

- Full-stack password reset: forgot-password + reset-password endpoints, SES email template, frontend pages

- Concierge chat style overhaul: conversational responses, orange-styled names

- Relinked Netlify CLI to XVentures pot-matchmaker site

- Deployed frontend to meet.proofoftalk.io; updated deploy/push.sh with Netlify step

## 2026-03-22 — SES verification + production access request

- Verified matches@proofoftalk.io as SES sender identity in EU-WEST-1

- Password reset email confirmed working end-to-end (branded template, 15-min token)

- Submitted SES production access request (case #177412752700989, daily quota 1,000)