# What's Next

POT Matchmaker — Proof of Talk 2026

Original Goal: Ship a Level 3 XVentures Labs submission — a working, demo-ready AI matchmaking product that proves intelligent (not keyword-based) matching at Proof of Talk 2026 scale.

# Now

- Full end-to-end journey test — accept a match (both sides), verify mutual match flow, schedule a meeting, download ICS, test in-app messaging between mutual matches

- SES production access — awaiting AWS approval (case #177412752700989); once approved, all attendees can receive emails without individual verification

# Soon

- Mutual match nav badge — show pending count on /matches nav item so attendees know when someone accepted them

- Wire ML feedback loop — pass prior decline reasons as negative examples into GPT re-ranking prompt; satisfaction scores captured in DB, just not fed back yet

- Match card transparency cues — inline "Why this match" context on each card; "Show me more like this" / "Not relevant" feedback buttons

# Later / Backlog

- Supabase migration — switch backend from RDS to Supabase as primary DB (already synced as mirror)

- 1000minds full integration — shared identity layer (LinkedIn URL), nomination pipeline, VIP boost in matching, "1000 Minds That Matter" badge in match cards (see taxonomy docs)

- Post-event continuation — contact export, LinkedIn connection prompt, D+7 follow-up nudge email

- Session/content matching — match attendees to conference sessions based on goals and intent tags

- Proxycurl batch enrichment — re-run LinkedIn enrichment for all attendees once a funded API key is available

# 1000minds Integration — Progress So Far

The matchmaker's taxonomy has been aligned with Jes's 1000 Minds verticals. Here's what's been built and what remains.

## Completed

- 11 vertical_tags defined — expanded from Jes's original 6 to 11 to cover the full attendee base: Tokenisation of Finance, Bitcoin, Decentralised AI, Investing in Digital Assets, Privacy, Prediction Markets, DeFi & Infrastructure, Compliance & Regulation, Enterprise Blockchain, Digital Identity, Gaming & Metaverse

- 38/38 attendees classified — GPT-4o auto-classifies each attendee into 1–3 verticals based on their profile, interests, and AI summary; 9 of 11 verticals represented in current data

- COMPLEMENTARY_VERTICALS map — defines which verticals have natural cross-sector affinity (e.g., "Tokenisation of Finance" ↔ "Compliance & Regulation"); drives a +0.04 score boost in deterministic reranking

- vertical_tags in embeddings — added to composite text blob fed into text-embedding-3-small, so the vector captures sector positioning

- vertical_tags in GPT-4o prompt — both target and candidate vertical descriptions included in the ranking prompt; cross-sector instruction added

- vertical_tags in AI Concierge — concierge can filter by sector ("Who works in Tokenisation of Finance?"); vertical context shown in attendee briefs

- Taxonomy mapping docs created — full mapping table from 60+ granular interest terms → high-level verticals; gap analysis; data flow scenarios; prepared for Jes's review

## Remaining (requires Jes alignment)

- Shared identity layer — LinkedIn URL as common unique ID between 1000 Minds directory and matchmaker

- Nomination pipeline — approved 1000 Minds nominees auto-create as VIP attendees in matchmaker

- is_1000_minds flag + badge — "1000 Minds That Matter" badge shown on match cards for directory members

- Seniority tier extraction — AI classifier to extract C-Level/Founder/GP/etc. from title field

- API sync endpoint — POST /api/sync/1000minds for bi-directional data flow

- Vertical mapping confirmation — Jes needs to review and confirm the granular → high-level mapping table

# Done ✓

- ✓ URL validation — auto https:// prepend on blur

- ✓ Fix messaging empty state — explains mutual-accept requirement

- ✓ Inline decline reason capture — textarea panel replaces JS prompt

- ✓ Meeting scheduling — slot picker for June 2–3, ICS download

- ✓ Success/failure states on all async actions

- ✓ Mobile-responsive UI — 44px touch targets, responsive grids

- ✓ POT brand design — #E76315 orange, dark bg, heading font

- ✓ Role-based UI — admin dashboard vs attendee private briefing

- ✓ In-app messaging — threaded chat on mutual matches

- ✓ Your Schedule timeline — upcoming booked meetings in MyMatches

- ✓ Daily match refresh cron — 02:00 UTC

- ✓ Extasy live pipeline — 21 paid attendees ingested (34 total)

- ✓ Action model — full-width "I'd like to meet" CTA; "Maybe later" as text link

- ✓ Saved shortlist — bookmark icon, All/Saved tab filter

- ✓ Email service — AWS SES (new matches, mutual match, meeting, password reset)

- ✓ Reduced registration — 9 fields / 3 steps → 4 fields / 1 step

- ✓ Profile photos — GDPR: user-uploaded only; ui-avatars initials fallback

- ✓ 1000minds vertical_tags — 11 verticals, 38/38 classified, COMPLEMENTARY_VERTICALS map, cross-sector boosting

- ✓ Matching engine — vertical_tags + intent_tags in embeddings, GPT prompt, and deterministic reranking

- ✓ AI Concierge — conversational markdown rendering, sector filter, vertical context

- ✓ Re-embed + re-match — 129→140 matches, avg 0.69→0.70, 36 above 0.75

- ✓ Supabase sync — 140 matches synced via REST API

- ✓ Password reset flow — full stack: endpoints, SES email template, frontend pages

- ✓ Deploy to XVentures Netlify — meet.proofoftalk.io on pot-matchmaker site

- ✓ SES sender verified — matches@proofoftalk.io, password reset email working end-to-end